Developing an Ecommerce Website for Sporty Shoes

Developer: Kamar Zaghloul

- Info

- FSD 2021 (Vodafone)

- Developer: Kamar Zaghloul

- GitHub Repo:

https://github.com/kamarz01/Simplilearn_Phase3_Ecommerce_Sporty_Shoes

- Introduction

Project objective:

As a Full Stack Developer, complete the features of the application by planning the development and pushing the source code to the GitHub repository.

Background of the problem statement:

Sporty Shoes is a company that manufactures and sells sports shoes. They have a walk-in store, and now, they wish to launch their e-commerce portal sportyshoes.com.

You’re asked to develop a prototype of the application. It will be then presented to the relevant stakeholders for budget approval. Your manager has set up a meeting where you’re asked to do the following:

● Presenting the specification document which has the product’s capabilities, appearance, and user interactions
● Setting up Git and GitHub account to store and track your enhancements of the prototype 
● Explaining the Java concepts used in the project 
● Discussing the generic features of the product:
● There will be an admin to manage the website. An administrator login will be required to access the admin page.

The admin should be able to change his password if he wants, he should be able to:

● Manage the products in the store including categorizing them
● Browse the list of users who have signed up and be able to search users
● See purchase reports filtered by date and category

- Project Planning

      - The project is to be completed in two sprints.

      - The resources available for this project is (2):

1 Developer & 1 Tester.

Sprint (1) will include:

      - Create application design.

      - Create project skeleton.

      - Setup project configurations.

      - Create database schema.

      - Design project UI screens.

      - Implement Admin features.

Sprint (2) will include:

      - Implement Customer features

      - Create purchase report.

      - Creating documentations.

      - Pushing project to GitHub.

- Technologies & Concepts used in Project

      - Java EE

      - Hibernate

      - Spring MVC

      - Spring Boot

      - Spring Data JPA

      - AOP

      - H2 (in-memory database)

      - HTML5

      - CSS3

      - OOP

      - Collections

      - Streams

      - Data Structures

and more...

- Default Data & Admin

(username = admin, Passowrd = admin)

Auto inserted into db with other dummy data

- Project Structure

The project was been created following a good design structure to separate the logic from the user interface.

- Application Demo

Rest of screenshots can be found here:

https://github.com/kamarz01/Simplilearn_Phase3_Ecommerce_Sporty_Shoes/tree/main/Screenshots

- Github Repo

https://github.com/kamarz01/Simplilearn_Phase3_Ecommerce_Sporty_Shoes